KEELSTREAM
Technical Product Requirements & Delivery Plan

Version 1.0 | 17 October 2026 | Working draft for product, engineering and commercial validation

# 1. Executive decision

Build a narrow, measurable revenue-attribution MVP for marketing agencies first. The proposed long-term product combines (1) closed-loop revenue attribution, (2) creative generation and conversion-driven ad optimization, and (3) SEO/AEO content generation and optimization. These loops share a canonical data model but have different data sources, decision rules and evaluation requirements. The existing infrastructure-first CSV does not yet define those product behaviors.

Recommendation: validate one beachhead ICP and source stack, prove campaign-to-revenue reconciliation, then add creative recommendations and SEO/AEO workflows behind approval gates. Defer multi-cloud packaging, marketplace metering and high-scale distributed infrastructure until usage or paying customers justify them.

# 2. Product vision and outcomes

Product promise (hypothesis): help marketing agencies connect spend and content activity to qualified pipeline and revenue, then use the evidence to recommend better campaigns, creatives and content.

Attribution outcome: a traceable view from paid/organic touchpoint → lead → opportunity/customer → agreed revenue event.

Ad outcome: evidence-based creative/campaign recommendations, followed later by bounded, authorized activation through supported platform APIs.

SEO/AEO outcome: content opportunities and drafts grounded in search intent and evidence, with quality gates and post-publication measurement.

Trust outcome: clear metric definitions, data freshness, missing-data warnings, audit trails and tenant isolation.

# 3. Beachhead ICP and PMF gates

Initial ICP hypothesis: small-to-mid-sized marketing agencies managing paid acquisition for multiple clients, with access to at least one ad platform, a CRM, and a reliable lead/customer or revenue outcome. Buyer: agency owner, head of performance, or RevOps/analytics lead. Do not assume this segment is validated until buyer interviews and paid pilots confirm it.

Interview 8–12 target buyers about current reporting workflow, trust gaps, time spent, existing tools, budget owner and buying trigger.

Secure 2–3 design partners willing to provide sanitized sample data and review outputs; aim for at least one paid pilot before expanding scope.

Test willingness to pay against a concrete deliverable (reconciled revenue reporting + recommendations), not a broad promise of autonomous AI marketing.

Track onboarding hours, time-to-first-value, recurring support hours, retained usage and renewal intent.

# 4. MVP scope and exclusions

## In scope for first paid MVP

One ad platform, one CRM, and one revenue/payment source; pick based on design-partner access rather than theoretical market coverage.

UTM/click-ID capture where supported and permitted, touchpoint storage, deterministic attribution v1, CRM lifecycle synchronization and revenue reconciliation.

Agency-facing dashboard: spend, conversions, pipeline, customers, attributed revenue, CAC/ROAS only when inputs support those calculations, freshness and reconciliation gaps.

Tenant isolation, credential security, audit logs, retries, deduplication, backup/restore and data deletion/retention controls.

Recommendation-only creative/campaign analysis; no autonomous budget or targeting changes in the initial release.

## Deferred or excluded until validated

Multi-cloud deployment and marketplace metering.

Kafka cluster and OpenSearch cluster unless benchmarks show a need.

Fully autonomous ad-budget, bid or targeting changes.

Multi-engine universal AEO score or guaranteed ranking claims.

Unreviewed bulk content publication; support for many ad networks, CRMs and CMSs at once.

# 5. Functional requirements

| ID | Requirement |
| --- | --- |
| FR-01 Source connections | Admins can connect, authorize, test, pause and revoke each integration. Tokens are stored in a secret store or encrypted using managed key services; scopes are minimized. |
| FR-02 Ingestion | Connectors support scheduled sync and webhooks, checkpoints, rate limits, bounded retries, idempotency keys, dead-letter visibility and replay. |
| FR-03 Event provenance | Every imported event preserves source system, source record ID, event time, ingestion time, tenant ID, schema version and transformation lineage. |
| FR-04 Identity and touchpoints | Store UTMs, supported click IDs, landing page/referrer and permitted first-party identifiers. Unmatched identities remain explicitly unmatched; consent choices are respected. |
| FR-05 Attribution | Version one uses one documented deterministic model and configurable lookback window. Raw touchpoints are retained so models can be recomputed. Results disclose incomplete coverage. |
| FR-06 Revenue | Support agreed conversion definition, currency, payment/refund/cancellation status and a reconciliation report against the designated source of truth. |
| FR-07 Dashboard | Metrics include written definitions, freshness, data coverage and drill-down to source records. Do not calculate ROAS/CAC when required inputs are missing. |
| FR-08 Creative intelligence | Creative variants link to campaign/ad-group and outcomes. Recommendations include objective, evidence, sample size, conversion maturity and uncertainty. |
| FR-09 Ad activation | Later-stage activation supports only documented platform API operations, explicit approval, permission checks, spend guardrails, audit log and rollback where available. |
| FR-10 SEO/AEO workflow | Content opportunities map to query/intent and source evidence. Drafts pass factual, duplication, brand, metadata, link and schema checks; publishing is approval-gated. |
| FR-11 Content measurement | Record content version, canonical URL, publish/update time and measurable post-publish search and conversion signals; disclose source coverage and latency. |
| FR-12 Tenant security | Every request and background job is tenant-scoped. Cross-tenant tests cover API, database, object storage, caches, logs and exports. |
| FR-13 Operations | Expose connector health, freshness, lag, error rate, retries, cost per tenant, backups, restore status and actionable alerts. |

# 6. Canonical data model

Minimum entities (logical model; implementation can evolve):

Tenant, User, Role/Permission, SourceConnection, CredentialReference.

Campaign, AdGroup, Ad, CreativeAsset, CreativeVersion, SpendMetric.

Touchpoint, Visitor/Identity, Lead, Account, Opportunity, Customer, ConversionEvent, Payment/RevenueEvent, RefundEvent.

ContentAsset, ContentVersion, Query/Keyword, SearchMetric, CrawlFinding, Publication, ContentConversion.

AttributionModelVersion, AttributionResult, Recommendation, Experiment, ActionApproval, ActionExecution, AuditEvent.

SyncRun, IngestionEvent, DeadLetterRecord, ReconciliationResult, UsageRecord.

Common fields: tenant_id; internal immutable ID; source_system and source_record_id where applicable; event_time and ingested_at; schema_version; status; currency where relevant; provenance; idempotency key; created_at/updated_at. Define uniqueness constraints and retention rules. Do not use email alone as a universal identity key; identity stitching must be permission-aware and explainable.

# 7. Reference architecture and technology decisions

| Layer | Decision / guardrail |
| --- | --- |
| Experience / application | Frappe may provide admin, workflow and portal scaffolding if it accelerates delivery. Keep attribution/decision logic in testable domain modules or services rather than embedding business rules only in UI workflows. |
| Identity | Keycloak/OIDC is viable. Validate issuer, audience, signature, expiry and tenant claims; enforce authorization at every service/data access boundary. Do not treat JWT signature validation alone as tenant isolation. |
| Operational data | PostgreSQL as the initial system of record for canonical entities, sync state, attribution results and audit records. Separate databases may be justified for isolation, but are not themselves a tenancy design. |
| Ingestion/orchestration | Start with scheduled syncs, webhooks and a durable queue appropriate to the chosen deployment. n8n is suitable for integration workflows, not as the sole source of truth for event state. Add Kafka only after throughput/replay requirements and operational capacity are measured. |
| Object/media storage | Use managed object storage where feasible, with encryption, lifecycle policies, scoped access and backup/recovery. RustFS can be evaluated where self-hosting or S3 compatibility is a real requirement. |
| Search/analytics | Start with SQL aggregates and a reporting model. Add OpenSearch for demonstrated text-search/indexing needs; do not use it as the financial source of truth. |
| LLM/content | Use provider abstraction, prompt/version tracking, source references, structured outputs, validation and cost budgets. Human approval remains required for ad publishing and content publication in the MVP. |
| Deployment | One cloud and one repeatable environment first. Infrastructure-as-code, secret management, health checks, logging, alerting and restore tests are required. Multi-cloud/BYOC is a later commercial decision. |

# 8. Three feedback loops

## A. Revenue attribution loop

Capture permitted touchpoints → resolve identity with explicit confidence/limitations → sync CRM lifecycle → reconcile payments/revenue → calculate versioned attribution → expose coverage and discrepancies. Attribution is observational and must not be described as causal incrementality without an appropriate experiment.

## B. Ad creative and delivery loop

Ingest spend/delivery metrics → join creative versions to mature conversion/revenue outcomes → apply minimum sample and delay rules → recommend a test/action → obtain approval → execute only supported API actions → log and measure against a baseline/control. Begin in recommendation-only mode.

## C. SEO/AEO content loop

Collect search/crawl/content evidence → map query and intent to a content opportunity → generate sourced brief/draft → run quality and technical checks → human approval → publish → track indexing, search metrics, observable answer-engine mentions/citations where measurable, referral traffic and conversions → update only when evidence warrants it.

Do not promise rankings. AEO measurements must name the engine, query set, geography, language, collection method, date and coverage; a single universal score is not defensible.

# 9. Non-functional requirements and launch gates

| Area | Minimum gate |
| --- | --- |
| Security | No cross-tenant access in automated negative tests; least-privilege source scopes; encrypted secrets; audit trail for access and actions. |
| Correctness | Duplicate events do not duplicate conversions/revenue; model version and source lineage are queryable. |
| Data freshness | Define per-connector freshness targets with design partners; expose stale data rather than silently presenting it as current. |
| Reliability | Retries are bounded; failures are visible; dead-letter/replay path works; backups restore successfully. |
| Performance | Set dashboard and sync latency targets after pilot data volumes are measured; avoid speculative global throughput claims. |
| Cost | Track infrastructure, API, LLM, storage, support and onboarding costs by tenant; define budgets and alerts. |
| Content safety/quality | No unreviewed publication in MVP; sources/claims and generated versions are retained; policy and brand checks are explicit. |
| Compliance | Document consent, retention, deletion, data processing roles, platform terms and region requirements with qualified review where needed. |

# 10. Delivery plan, dependencies and gates

## Phase 0 — Discovery (1–2 weeks)

ICP interviews, design partners, source access, event/revenue definitions, data sample and pricing interviews.

Gate: sample campaign → lead → customer/payment path can be mapped; buyer pain and pilot terms documented.

## Phase 1 — Foundation (2–4 weeks)

Tenant security, canonical model, connector framework, single-cloud deployment, sync observability.

Gate: isolated tenants; repeatable deployment; retries/deduplication/replay and restore test pass.

## Phase 2 — Attribution MVP (3–5 weeks)

Touchpoints, one attribution model, CRM/revenue sync, reconciliation and dashboard.

Gate: sampled revenue reconciles within agreed tolerance; every KPI drills to source; gaps are explicit.

## Phase 3 — Creative intelligence (2–4 weeks)

Creative versioning, performance join, evidence-based recommendations, approvals.

Gate: recommendations show sample size and maturity; low-data cases abstain; no unauthorized live changes.

## Phase 4 — SEO/AEO workflow (3–5 weeks)

Search diagnostics, brief/draft quality gate, one CMS publishing integration and outcome measurement.

Gate: traceable content lifecycle and quality checks; post-publish measurement works.

## Phase 5 — Hardening / scale (ongoing)

SLOs, cost model, connector expansion, Kafka/OpenSearch decision, BYOC/marketplace business case.

Gate: measured usage or named customer demand justifies each added component.

Schedule caveat: phase ranges are indicative elapsed-time ranges and may overlap; they are not a committed delivery estimate. Staffing, source API access, data quality and connector approval are not yet specified.

# 11. Acceptance test matrix

| Area | Required tests |
| --- | --- |
| Attribution | Test first/last/direct/multiple-touch journeys, expired windows, missing click IDs, late conversions and model version changes. |
| Revenue | Reconcile sampled records against source totals; test refunds, cancellations, currencies and delayed payment events. |
| Ingestion | Replay webhook and scheduled sync payloads; confirm idempotency and observable failures. |
| Tenant isolation | Attempt cross-tenant reads/writes via API, background jobs, files, caches, reports and exports; all must be denied. |
| Ad recommendation | Test small samples, conversion lag, spend limits, conflicting signals and stale data; system must abstain when evidence is insufficient. |
| Ad activation | Use a test account and dry-run; verify approval, scopes, audit record, guardrails and rollback/compensation path. |
| SEO/AEO | Test unsupported claims, duplicate drafts, broken links, invalid metadata/schema, canonical URLs, approvals and version rollback. |
| Operations | Simulate expired credentials, rate limiting, partial outages, retries, dead-letter replay, stale data alert and backup restoration. |

# 12. Product and commercial KPIs

Activation: time from credentials connected to first reconciled report; target to be set with pilot, initially aim for under 5 business days for supported integrations.

Data quality: percentage of conversions with usable source attribution; percentage of revenue reconciled; duplicate-event rate; stale-connector hours.

Value: agency reporting hours saved; number of actionable recommendations accepted; campaign/creative test throughput; qualified pipeline visibility.

SEO/AEO: content briefs accepted, publication cycle time, indexed pages where observable, target-query impressions/clicks, tracked answer-engine visibility with disclosed methodology, and qualified conversions.

Commercial: paid pilots, conversion to recurring subscription, gross margin by tenant, onboarding hours, support hours, monthly active accounts and renewal intent.

Guardrail: do not promise a particular ROAS lift or ranking improvement before controlled evidence exists.

# 13. Pricing and unit economics

Current CSV prices are hypotheses, not validated prices: Managed Core $1,500/month plus usage; Dedicated RevOps $3,500/month; BYOC $12,000/year plus $5,000 setup. Re-test each after pilots.

Measure per-tenant direct cost: compute, database, object storage, ingestion/API usage, LLM tokens, observability, support, onboarding and customer-specific engineering. Model low/typical/high usage and report gross margin after direct delivery costs.

Avoid charging customers in opaque internal units such as Kafka streams or OpenSearch scans. Prefer comprehensible limits such as connected accounts, managed sites, monthly events/data volume, content workflow volume and support level, with clear overages.

Example only: $1,500 revenue minus $450 direct costs = 70% gross margin before other operating expenses. If direct support/onboarding rises to $600 additional per month, margin becomes 30%. Replace assumptions with pilot measurements.

# 14. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Attribution gaps due to browser/consent/platform limits | Show coverage and unmatched journeys; do not infer missing identity; document consent and source limitations. |
| Long conversion cycles and sparse data | Use maturity windows, minimum sample thresholds and recommendation-only mode; don't overreact to early data. |
| Connector API changes/rate limits | Version connectors, monitor failures, bound retries, provide replay and customer-visible freshness. |
| Cross-tenant data exposure | Tenant-scoped authorization at every boundary, secret isolation, negative tests and audit logs. |
| AI content quality or policy failure | Evidence-linked drafts, validation, editor approval, versioning and rollback. |
| Unprofitable service delivery | Measure onboarding/support, constrain custom work, tier SLAs and price against observed cost. |
| Premature infrastructure complexity | Architecture decision records with measured trigger thresholds before Kafka, OpenSearch, multi-cloud or marketplace investments. |

# 15. Open decisions before engineering commitment

Which initial agency segment and geography will be served?

Which single ad platform, CRM, revenue source and CMS/search source are available through a real design partner?

Is the primary conversion a qualified lead, won deal, cash received or recognized revenue?

Which attribution model and lookback window will the pilot use?

What customer consent, data processing, retention and deletion requirements apply?

What are the engineering team size, seniority, available person-days and existing code/assets?

What minimum gross margin and onboarding/support limits are required?

Which customer-backed evidence would justify auto-activation, Kafka/OpenSearch, BYOC or marketplace work?

# Appendix A — Changes to the original CSV plan

The revised CSV is an outcome-led backlog. It preserves the original pricing hypotheses but reframes infrastructure work as conditional, adds missing attribution/creative/SEO-AEO/security/data-model requirements, provides dependencies and acceptance criteria, and marks priorities. Person-day figures are indicative ranges for planning only and should be recalibrated after architecture and staffing review.

Original components retained as conditional options: Keycloak/OIDC, PostgreSQL, Frappe, n8n, RustFS, Kafka and OpenSearch. They are not all mandatory for MVP; selection depends on workload, deployment and customer constraints.